***CPRE 491 WEEKLY REPORT 10 Date: 4/03/17***

***Group number: 17***

***Project title: Interactive TV Dashboard***

***Client &/Advisor: Uavx / Swamy***

***Team Members &/Role: WIll Tangney Project Leader, Jacqueline Larin Communication, Marco Restaino Webmaster***

* **Weekly Summary**

We met with the client on Wednesday and gave our updates. We will using a tv monitor purchased by the client to test our demos. We will be meeting as a group every Thursday to start programming together. We decided to use Outlook and Gmail as the email services. Combining the APIs shouldn’t be hard but we have to get a license from Microsoft for Outlook. We will be using google and outlook calendar on the project to display what the user has on their agenda. We haven’t decided on what API to use for the weather option of the project but we are lending towards yahoo.

* **Past week accomplishments**
* Will Tangney : Programmed the email services for the project
* Jacqueline Larin: Emailed client and advisor, wrote the weekly report, Programmed a small demo
* Marco Restaino: Looked the template created and add other things on the template
* **Individual contributions**

|  |  |  |  |
| --- | --- | --- | --- |
| **NAME** | **Individual Contributions** | **Hours this week** | **HOURS**  **cumulative** |
| Will Tangney | 3 | 3 | 3 |
| Jacqueline Larin | 3 | 3 | 3 |
| Marco Restaino | 3 | 3 | 3 |

* **Comments and extended discussion**

N/A

* **Plan for coming week**
* Will Tangney: Meet with client, Finalize the email and weather APIs and demo for the client
* Jacqueline Larin: Meet with client Finalize the email and weather APIs and demo for the client
* Marco Restaino: Meet with client, Finalize the email and weather APIs and demo for the client